**CS673 Software Engineering**

**Team 1 Meeting Minutes**

**Week 7 (10/25 - 11/2)**

**Date and Time:** 11/2/2020 8:00 - 9:00pm

**Place**: Zoom meeting

**Participants:** Jian Ma, Peter, Ananya, Michael, Po

**Minutes taker:** Michael

**Timekeeper:** Michael

**Purpose**: Plan for iteration 2

**Agenda:**

* Reminder to finish lab 2 and quiz 2 - due November 5th
* Iteration 2- due November 12th
* Discussion of Po’s update with backend development status

**Key Decisions:**

1. Start to get the code work environment setup for all team members so that everyone has ability to make contributions to Github for iteration 2
2. Pair programming approach to be incorporated into workflow
3. Use Appium for UI testing

**Action Items**

1. Ananya, Peter, Jian Ma to meet to discuss setting up Android emulator
   1. Michael to help wherever possible
2. Jian to add profile picture
3. Peter to verify acceptance tests for email login
4. Michael to work on the email invitation feature
   1. Po
   2. Peter to do pair programming
5. Michael to reach out with Po to find task for user notification
6. Po will work on changing application design so that backend will be able to handle logic of chat messages