**CS673 Software Engineering**

**Team 1 Meeting Minutes**

**Week 9 (11/23 - 11/30)**

**Date and Time:** 11/23/2020 8:00 - 9:00pm

**Place**: Zoom meeting

**Participants:** Wasupol, Jian

**Minutes taker:** Wasupol

**Timekeeper:** Wasupol

**Purpose**: Tasking for 11/23-11/30

**Agenda:**

* Assign tasking for the week of 11/23-11/30

**Key Decisions:**

1. Po has uploaded backend to AWS (done)
2. Discuss Postman testing framework (done)
3. Po would like all code past Google Login to talk directly to backend (done)
4. Coding documentation
5. Always ping
6. End to end encryption to be considered -design to be simple?

**Action Items**

1. Po will focus on Android-Backend (pending)
2. Michael to add new chat based on email added (11/20/20)
   1. Talk with Po the data structure to use when adding a friend by email
3. Peter to focus on friend end testing
4. Ananya to work with Peter to help with front end testing
5. Jian Ma to focus on adding profile picture to server (pending)
6. Jian Ma to focus with sending image
7. Test data with backend Postman
   1. Example run with email
8. Friday, 11/20/20, 8:30-9pm to meet to discuss updates, issues, feedback, concerns, etc.
   1. Not a hard deadline for completed tasks, rather it is a brief meeting to see what we can do to help improve the successful completion of the task.