## Slide 1: Mobile Chat Application
Team 1 : Wasupol, Peter, Ananya, Michael, Raef, Jian
MET CS 673
Professor Yuting Zhang
Notes: Inner Circle

## Slide 2: Project Overview
History (Background)
AIM TO DO (Objective)
Target audience
Notes: Jian Ma - speaking
Storyboard?

## Slide 3: Related Work
WhatApps
Facebook Messenger
Slack
Join.Me
Notes: Wasupol, Jian MA

## Slide 4: High level requirements
Essential Features
Desirable Features
Optional Features
Notes: Ananya

## Slide 5: Process Model
Notes: Process model
  Agile Methodology with Scrum Framework
Objectives and Priorities
  Maintain acceptable bugs known (85% pass)
  No severity / high priorities bugs
  All essential features must be implemented and delivered.

## Slide 6: Process Model
3 week
Just short updates. (2-3 days update)
Notes: Process model
  Agile Methodology with Scrum Framework
Objectives and Priorities
  Maintain acceptable bugs known (85% pass)
  No severity / high priorities bugs
  All essential features must be implemented and delivered.

## Slide 7: Project timeline

## Slide 8: Implementation Plan
Development Tools
Releasing Tools
Notes: Wasupol will speaking this

## Slide 9: Quality Assurance Plan
Management Tool: Pivotaltracker
Product Metrics:
  Defects per lines of code
  # failed chat applications per given # of reference chat applications.
Notes: Metrics: Subject to change as the nature of the program’s complexity becomes clear. Will also use metrics to track the effectiveness of QA (Defects resolved per an iteration/per man hours)
Critical/High defects: Defect addressed in current iteration potentially through a hotfix branch
Medium/Low defects: Story moved to backlog, addressed in future iteration.

## Slide 10: Configuration and Management Plan
Requires 1 reviewer in Github
Unit tests
Notes: Git branching (Git flow)
  Git Flow: Concept of using two main branches (ie master and development) to promote project development. Master branches for product release; Development branch for feature updates.
  Continuous Integration/Continuous Delivery
    Premerge build
    Release publishing
Review process
  Github branch rule

## Slide 11: Security
Secure Android (Proguard, signed APK)
Firebase database rules
SSL\TLS connections
Encryption/Decryption
Best Practice for Android development
  Android Security Best Practices
Notes: Raef

## Slide 12
Notes: Q&A